Tia Noel

Final Project Proposal:

Name:  GigGoals

Description: GigGoals is a full-stack MERN job application tracker. Users can register and log in securely, create “Gigs” (job opportunities) as projects, and track application steps as tasks with statuses (To Do, In Progress, Done). All routes are protected with JWT authentication and strict ownership-based authorization, so users can only access and modify their own gigs and tasks.

Route Tree:

| Auth Routes : Authorization Rule Only the authenticated user who owns a Gig may view, create, update, or delete that gig and its associated tasks. |  |  |
| --- | --- | --- |
| URL | HTTP VERB | ACTION |
| api/auth/register | POST | register |
| api/auth/login | POST | login |
| api/auth/me | GET | current user |
| Gigs (Projects) |  |  |
| URL | HTTP VERB | ACTION |
| api/gigs | GET | index |
| api/gigs/:gigId | GET | show |
| api/gigs | POST | create |
| api/gigs/:gigId | PUT / PATCH | update |
| api/gigs/:gigId | DELETE | destroy |
| Tasks |  |  |
| URL | HTTP Verb | ACTION |
| api/gigs/:gigId/tasks | GET | index |
| api/gigs/:gigId/tasks/:taskId | GET | show |
| api/gigs/:gigId/tasks | POST | create |
| api/gigs/:gigId/tasks/:taskId | PUT / PATCH | update |
| api/gigs/:gigId/tasks/:taskId | DELETE | destroy |

Timeline:

- 2/5 – Planning complete (route tree, ERD, wireframes, repos ready)

- 2/6 – Backend foundation: Express + Mongo + auth

- 2/7 – Gigs CRUD + ownership authorization

- 2/8 – Tasks nested CRUD + ownership authorization + Postman testing

- 2/9 – Frontend setup: routing + AuthContext + protected routes

- 2/10 – Dashboard + Gig Details UI + CRUD + loading/error states

- 2/11 – Deploy backend + frontend (Render) + env/CORS

- 2/12 – README + final test + presentation prep

Please see other attachments:  ERD image (PNG)/ Wireframe images

Wire Frame:

ERD image: